|  |  |
| --- | --- |
| **Month/Year** | **2016 Agenda/Discussion Items & Milestones** |
| March 2016 | Agenda/Discussion Items:   1. Review of maps:  * Map of LA River Reaches * Map of LACFCD vs. USACE maintenance reaches  1. Overview of LA River Reaches 2. LA River Reaches 13 & 14 hydraulic analysis presentation 3. Establish draft roadmap for the year   *March 31st – Submittal: Feasibility Report for Malibu Creek and Dominguez Channel Watersheds*  *March 31st – Submittal: Final Maintenance Methodology Pilot Project (MMPP) Report for Compton Creek (Reach 24) and LA River Reach 25* |
| April 2016 | Agenda/Discussion Items:   * Maintenance Methodology Pilot Projects (MMPP) Report Reach 24 & 25 * Discuss possible MMPP for next maintenance year * Discussion on the parallel paths for potential projects for the LA River Reach No. 13 & 14 |
| May 2016 | Agenda/Discussion Items:   * Discussion of proposed updates to the Maintenance Plan for Reaches 1-110 * Pre-discussion on the scope of Water Quality Sampling   *May 1st – Submittal: 2015-16 Annual Project and Mitigation Monitoring Report* |
| June 2016 | Agenda/Discussion Items:   * Water Quality Sampling   + Identify specific data needed to ensure water quality and habitat protection   + Compare the existing water quality sampling practices under the WDR and MS4 permit requirements for overlaps * Recap of the public meeting for Malibu Creek and Dominguez Channel Watersheds Feasibility Report |
| July 2016 | Agenda/Discussion Items:   * Discussion on Draft Feasibility Report for Malibu Creek and Dominguez Channel Watersheds * Discussion on habitat goals (grasses vs. beaches or targeting the creation of certain habitat types) * Discussion on how stormwater plans (EWMPs/etc.) relate to WDR * Discussion on Maintenance Plan Update |
| August 2016 | * No Meeting |
| September 2016 | Agenda/Discussion Items:   * Field trip to one or more SBC reaches (pre-clearing) |
| October 2016 | Agenda/Discussion Items:   * Recap of the Working Group meetings since February 2016 * Discussion on additional Willow trees within LA River Reach 25 * Discussion on MMPPs for Reach 7 (Bull Creek) and Reach 19 (Pickens Canyon) * Discussion on draft Evaluation of Earth-Bottom Channel Maintenance and Stormwater Management Plans * Roadmap & future agenda items * Other items:   + Parallel Path Projects for LA River Reaches 13 & 14   + Stakeholder Participation |
| November 2016 | Agenda/Discussion Items:   * Discuss 2016 MMPP for one or more SBC reaches * Overview of Maintenance Plan submittal * Establish draft roadmap for 2017 |
| December 2016 | * No Meeting   *December 31st – Submittal: Updated Maintenance Plan for LA River Watershed* |

**For 2017 (and until June 2018):**

Spring 2017 – Discuss possible MMPPs for the next maintenance year

Spring 2017 – Evaluate prior year’s MMPP

*February 28, 2017 – Submittal: Final Feasibility Report for Malibu Creek and Dominguez Channel Watersheds*

*August 31, 2017– Submittal: Draft Feasibility Report for Santa Clara River Watershed*

Discuss Draft Feasibility Report for Santa Clara River, in advance of stakeholder meeting

*October 2017 – Stakeholder Meeting: To discuss Draft Feasibility Report for Santa Clara River Watershed*

Winter 2017 Discuss revisions to WDR/401 including Minor changes/corrections to WDR

*February 28, 2018 – Submittal: Final Feasibility Report for Santa Clara River Watershed*

Early May 2018 – Updated WDR/401 released for public comment

July 2018 – Regional Water Board adopts WDR/401